# Centavo AI Team Member Tasks for the Next Milestone

This document explains the work assigned to each team member for the next milestone. The team will track completion in GitHub and provide evidence of progress during the next project update.

| Team member | Assigned tasks for the next milestone |
| --- | --- |
| Giancarlo Acevedo Francisco | ✓ Initialize the React website with Vite, create the frontend folders, and configure page routing. ✓ Set up the Express server, required packages, and secure environment variable template. ✓ Build the MySQL connection pool, health check, and placeholder routes for accounts, transactions, and budgets. ✓ Connect the backend to the hosted database and push the secure workspace setup to GitHub. |
| Jensen Ramnarine | ✓ Confirm that the hosted MySQL database is available and execute the approved database schema. ✓ Create and run seed data for categories, a test user, accounts, and sample transactions. ✓ Verify the currency data type, table relationships, and deletion rules in the live database. ✓ Share connection variables privately with Giancarlo and keep the database files and Gantt chart current in GitHub. |
| Steeve Roger | ✓ Review the application design specification and confirm the required dashboard structure. ✓ Create the low fidelity dashboard wireframe with account cards, the AI input field, recent transactions, and budget progress. ✓ Export the approved wireframe as PDF or PNG and place it in the repository’s docs architecture folder. ✓ Support responsive layout decisions and help evaluate the AWS or Azure hosting approach. |
| Marcos Gutierrez | ✓ Prepare QA test plans for the website, API routes, and database connection. ✓ Document defects, expected results, and retest outcomes as working features become available. ✓ Collect evidence of completed milestones, project progress, and problems encountered from every member. ✓ Maintain the milestone files in GitHub and coordinate the seven minute team recording, Unlisted YouTube upload, and October 9 submission. |